Sprint Plan

Sprint 1

**Story 24: Register Account**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | | **Estimate** | **Taken** |
| T10 | Create a registration form | | 1 |  |
| T11 | Use JavaScript to implement the code for validation | | 2 |  |
| T12 | Implement a button to submit form | | 1 |  |
| T13 | Use JavaScript for code of submit button | | 1 |  |
| T14 | Verify story is complete (acceptance test) | | 2 |  |
|  | **Story Points: 5** | **Total Hours:** | 6 |  |

**Story 23: Upload Media**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | | **Estimate** | **Taken** |
| T15 | Implement a button to upload media | | 1 |  |
| T16 | Write test cases | | 2 |  |
| T17 | Use javascript to implement the code behind the upload button | | 2 |  |
| T18 | Verify story is complete (acceptance test) | | 1 |  |
|  | **Story Points: 11** | **Total Hours:** | 6 |  |

**Story 28: File Deletion (User)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | | **Estimate** | **Taken** |
| T19 | Implement a button to delete uploaded media | | 1 |  |
| T20 | Verify delete (Acceptance test) | | 1 |  |
| T21 | Use JBDC to implement the code to delete file from database | | 2 |  |
| T22 | Verify story is complete (acceptance test) | | 1 |  |
|  | **Story Points: 2** | **Total Hours:** | 5 |  |

**Story 18 & 25: Password Recovery & Verification Email**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | | **Estimate** | **Taken** |
| T26 | Implement a button to recover password | | .5 |  |
| T27 | Use JBDC to implement the code behind the button to redirect to recover password page | | 1 |  |
| T28 | Create a form to submit e-mail address for use in recovery procedure | | 1 |  |
| T29 | Implement code to verify e-mail address from database | | 1 |  |
| T30 | Use PHP script to send a link to e-mail address | | .5 |  |
| T31 | Create a page for new password | | 1 |  |
| T32 | Verify new password | | .5 |  |
| T33 | Verify story is complete (Acceptance test) | | .5 |  |
|  | **Story Points: 5** | **Total Hours:** | 6 |  |